## Slide 1: Project Briefing
ATT&CK
Threat Modelling Project

## Slide 2: Brief Overview
Project known internally on paper as Threat Modelling Phase 2
Previous iteration is collaboration between SUTD & ADSC & DBS. Reported to CSA, GovTech, and Mindef
Current iteration, TM Phase2 is a collab between SUTD & ADSC. Main partner is GovTech (with HTX taking interest as well) and we report to CSA

## Slide 3: Overall Project Objective
Technique | Mitigations | …
In the event of untracked assets.. | Ensure an asset inventory is maintained.. | …
In the event of.. | Ensure.. | …
Risk Scenario | Mitigations | IM8
In the event of untracked VMs.. | Ensure an asset inventory is maintained for AWS.. | 
In the event of… | Ensure… | 
Customized Register
SMART RECOMMENDER
QUESTIONNAIRE
ARCHITECTURE
EDITOR + CLOUD SCANNER
BACKEND
FRONTEND
ATT&CK KB
PROJECT MANAGER

## Slide 4: Requirements
Attack technique classifier
  Try and evaluate existing ML/NLP techniques to classify ATT&CK techniques into STRIDE categories
  Evaluate using LLM to classify ATT&CK techniques into STRIDE categories
  Customize LLM to classify ATT&CK technique using other threat model categories (e.g., RAPIDS)
Architecture diagram analyzer
  Identify trust zones in architecture diagram based on subnet information
  Identify unrealistic hand-drawn architecture diagrams

## Slide 5: Timeline
Phase 1
W1 to W2 – briefing, Search for similar tools/papers, Download stride-to-att&ck mapping code, extract ground truth, and test
W3 to W4 – Use OpenAI’s API calls to map att&ck to stride, compare with ground truth and existing ML methods
W5 to W6 – Map att&ck to rapids and extract explanation and mapping, Make model customizable based on threat model
Phase 2
W7 to W10 – Identify trust zones
W11 to W16 – Codify architectural constraints and checker
W17 to end – Either IaC-to-Diagram or other architecture tasks